|  |  |  |
| --- | --- | --- |
| 10-03-2017 |  | Report of the Project Status |
|  |  |  |

# Project’s Overview

Project’s Name

MyCook

Project Manager

Professor Miguel Cruz

Student

Ângela Barros

| Activity | Completed | Issues | Completion date |
| --- | --- | --- | --- |
| Use Case Diagram | **YES** | None | 09-03-2017 |
| Define Scope | **NO** | Not Applicable | Not Applicable |
| Mockups Web | **YES** | None | 10-03-2017 |
| Mockups Mobile | **YES** | None | 10-03-2017 |
| Model the database | **YES** | None | 08-03-2017 |
| Define architecture | **YES** | None | 08-03-2017 |

# Status Summary

|  |
| --- |
| This week, I started to learn more about ASP.NET MVC and what I would need in order to accomplish my goal of developing my project. Professor Miguel Cruz gave me a crash course of ASP.NET MVC which helped me understand and start coding. Also, and the most important of all, I presented some mockups with my vision of the app and after some discussion and a bit of compromising I “locked” the mockups meaning that I received green light to start implementing my designs. |

# Next week’s goals

| Item | Description | Observations |
| --- | --- | --- |
| 1 | Define Scope | *This task was postponed last week.* |
| 2 | Develop database |  |
| 3 | Connect to the database using EF |  |
| 4 | Login | Depends on the success of goal 3 |
| 5 | Menu | Depends on the success of goal 4 |
| 6 | Logout | Depends on the success of goal 5 |